Table of Contents

Sprint 1 & 2: Infrastructure & Pipeline Foundation	2

Sprint 3: NLP Preprocessing & Data Cleaning	2

Sprint 4: Hierarchical Logic & Tree Construction	2

Sprint 5: Tree Optimization	3

Sprint 6: Tree Integration to Main Framework, Sentiment Analysis, & Tree Visualization	3

Sprint 7: Saving Tree & Pruning Tree, Interactive Tree Creation, Word Sentiment Visualized, & Pre-Processing Issues	4

Sprint 8: Threshold in Frontend for Pruning, Evaluation Metric for Tree, Implementing Other’s Tree Algo., Drawing Comparison	5

Sprint 9: Create Own Algo, Research Short Text Papers, Evaluate Algo Created (Current)	5

# Sprint 1 & 2: Infrastructure & Pipeline Foundation

- Time: Sprint 1 – (Dec 16 – Dec 23) & Sprint 2 – (Dec 23 – Dec 30)

- Focus: Building the "backbone" of the application.

- Key Achievements:

  - Set up the Dockerized Airflow environment and PostgreSQL database (data_pipeline).

  - Integrated Streamlit to track pipeline status in real-time.

  - Developed the YouTube Data Ingestion logic with Redis-based caching for faster retrieval.

  - Implemented pagination (50 videos/500 comments) to overcome initial data limitations.

# Sprint 3: NLP Preprocessing & Data Cleaning

- Time: Dec 30 (2025) – Jan 6 (2026)

- Focus: Refining raw text into usable data.

- Key Achievements:

  - Built a comprehensive cleaning pipeline: Tokenization, Lemmatization, and Stop-word removal.

  - Solved localized issues, specifically handling Nepali text and emoji encoding.

  - Enhanced data schema by adding Author columns to facilitate future spam detection.

# Sprint 4: Hierarchical Logic & Tree Construction

- Time:  Jan 6 – Jan 13

- Focus: Organizing cleaned data into a logical structure.

- Key Achievements:

  - Developed the logic to sort abstract words and identify relationships between comments.

  - Built the initial Tree data structure to represent comment hierarchies.

  - Addressed the "Element Loss" bug to ensure data integrity during tree formation.

# Sprint 5: Tree Optimization

- Time: Jan 13 – Jan 20

- Focus: Optimizing the tree from Sprint 4 to include proper nouns and more context awareness.

- Key Achievements:

  - Top words architecture removed to instead include comment embeddings for more context

  - Successfully optimized the tree by including BERT for abstractness score, context awareness, and hierarchy building

  - Tree built and saved as JSON for simple addition during Stream-lit interface

  - Comment wise summary vectorization and each word embedding created using BERT

  - Target words added for optimal tree building

- Limitations:

- Requires preprocessed comments and high number of comments to output context rich tree

- Output not handled as top words / taxonomy, simply used for drawing tree

# Sprint 6: Tree Integration to Main Framework, Sentiment Analysis, & Tree Visualization

- Time: Jan 20 – Jan 27

- Focus: Integrate tree to main framework then visualize that tree in stream lit. Also, perform sentiment analysis as a whole and for each word.

- Key Achievements:

- Modified preview comment serializer for frontend data showcase

- Modified check dag status for frontend data not showing issue

- Comment sentiment analysis done

- Phase wise progress loader created in frontend

- Basic tree visualization using pre-saved json file

- Tree saved in json

  - Saved inside docker container (airflow webserver)

  - Copied .json to root

- Created vector embeddings of comments & words

  - BERT Embedding added to main frame

  - Created word comment association

- Limitations:

  - Tree saved in json

  - Target words static inside code

  - Frontend takes time showing data

  - Word sentiment not visualized

  - Creating tree removes visualized comments & comment sentiment

# Sprint 7: Saving Tree & Pruning Tree, Interactive Tree Creation, Word Sentiment Visualized, & Pre-Processing Issues

- Time: Jan 27 – Feb 3

- Focus: This sprint is focused mainly towards the tree and its visualization like saving the tree, adding pruning option, creating interactive tree for frontend and, adding word sentiment for each node in visualized tree. Additionally, it also addresses the problem like ‘KP Oli’ which needs to be cleaned to ‘kpoli’, which can be defined as proper noun recognizing problem.

- Key Achievements:

  - Tree saved in psql

  - Words association id problem fixed

  - Tree retrieval API created

  - Procedure added in psql for data deletion

  - NER added to handle ‘KP Oli’ problem

  - Word sentiment visualized

  - Tree pruning option added

- Limitations:

  - Target words still hardcoded

  - Frontend takes time showing data

  - LSTM not showing accurate result

  - No threshold for tree pruning

# Sprint 8: Threshold in Frontend for Pruning, Evaluation Metric for Tree, Implementing Other’s Tree Algo., Drawing Comparison

- Time: Feb 3 – Feb 12

- Focus: The main focus of this sprint is on the paper writing portion where we have to find a suitable evaluation metric to test our tree’s performance. Furthermore, we have to implement other’s algorithm for drawing such tree and while using same dataset, compare the results from other’s tree algo vs ours. Lastly, there’s also focus on implementing a threshold feature while tree pruning aimed at providing the control to the user.

- Key Achievements:

  - Created tree using hand to figure out components

  - Targeted Domain/Sub-Domain Words Generator

  - Researched Papers (KGM-TT & Ti-Fi highlighted)

- Limitations:

  - Researched Papers don’t address short texts

  - Paper’s algo not implemented

  - Own algo not created

# Sprint 9: Create Own Algo, Research Short Text Papers, Evaluate Algo Created (Current)

- Time: Feb 12 – Feb 19

- Focus: Our mentor has requested us to focus on building our own algorithm while also researching on papers that highlight domain/sub-domain for short texts (like our comments). Then, once our algorithm is created and we have something to compare it with (findings from papers), we have to evaluate the algorithm. Lastly, this algorithm is only focused towards the domain/sub-domain words generation part.

- Key Achievements:

- Limitations: